## Slide 1: MOSAiC US Participants Telecon 20190506
* Communications - profiles, web page ideas (Katy Human, Sara Morris, and others) * Outreach & education (Anne Gold, and others) * Training plans: STCW, firearms, field, etc. (Matt Shupe, PFS, Frank Rack) * Field implementation: Any continued concerns? Potential points of failure. (Matt Shupe, and others) * Addressing logistical needs: Equipment, etc. (Matt Shupe, and others) * Additional concerns (All)

## Slide 2: Trainings and Clearances (5/6/2019)
Training | Location (Provider) | Time | Comments
MOSAiC Standard Safety Training | Port of Embarkation (AWI) | 2 days, just prior to boarding | Required for all participants
Physical Qualification | US (Your own doctor) Germany (AWI doctor) | >6 weeks before leg, lasts for 1 year | Required for all participants
Firearms Training | Germany (AWI) Colorado (PFS) | 1 day | Required for all that will handle firearms
STCW, A-VI/1-1,1-2,1-3,1-4 | Multiple Locations (see slides) | ~5 day | All participants of Legs 1, 2, and/or 3
Arctic Field Training (AFT) | Multiple Locations (PFS) | 1 day | Optional but recommended. Some with Firearms Training

## Slide 3: AWI Physical Qualification
Must PQ at least 6 weeks before your leg
PQ lasts for one year >> Multiple PQs may be necessary for participants of multiple legs
Examinations can occur at your own doctor, dentist, ophthalmologist.
Examination paperwork to be completed with all supporting documentation and submitted to AWI Medical Service, which makes final determination of fitness for field participation.
Disregard previous information about “overwintering”; this has been replaced with the current expectations
All information can be found in MOSAiC Status Update #7. Office365: MOSAiC_All>General>Information_for_Participants>MOSAiC Status Updates>AWI-MedExam.engl.Vers.MOSAiC.pdf

## Slide 4: AWI Physical Qualification
<40:
  Dental exam, within 3 months
  Physical exam: Spirometry, Exercise ECG, Standard lab diagnostics, Pregnancy text (women)
40-60:
  Ophthalmologist (visual acuity, intra-ocular pressure, retina), within 36 months
  Dental exam, within 3 months
  Physical exam: Spirometry, Exercise ECG, Standard lab diagnostics
>60:
  Ophthalmologist (visual acuity, intra-ocular pressure, retina), within 36 months
  Dental exam, within 3 months
  Physical exam: Spirometry, Exercise ECG, Extended lab diagnostics (standard, bilirubin, alc. Phosphatase, triglyceride: TSH, CRP, CDT, hepatitis serology), sonography of abdomen, Doppler sonography of carotid arteries

## Slide 5: STCW – Basic Approach (Hopefully sufficient)
All participants on Makarov must have this “Basic Safety Training for Seafarers”
AWI Logistics indicates that we simply need proof of taking the course
Courses required include (taken jointly or separately):
  A-VI / 1-1: Personal Survival Techniques (must include water immersion exercise)
  A-VI / 1-2: Basic Fire Fighting
  A-VI / 1-3: First Aid & CPR
  A-VI / 1-4: Personal Safety and Social Responsibilities
Submit proof of course completion to AWI logistics
AWI Logistics indicates that a seaman’s medical certificate is NOT required, unless it is necessary to take the STCW course. Apart from the AWI Physical Qualification, AWI will not be expecting any medical certification. Some STCW courses have confirmed that they do not require medical certificates to take the courses.

## Slide 6
AWI Logistics: “This is perfect.” “It is exactly what we need.”
Make sure that all 4 of the required courses are clearly documented.

## Slide 7: STCW – Full Approach (Hopefully Not Needed)
Take STCW training, full A-VI / 1-1, 1-2, 1-3, 1-4
Apply for USCG Merchant Mariner’s Credential (Ordinary Seaman)
  Medical certification (CG-719K or CG-719K/E)
  Criminal background check
  Transportation Working Identification Credential (TWIC) from TSA
  Application for Ordinary Seaman’s license (Z-Card) to the National Maritime Center, Form CG-719B
Get STCW endorsement on MMC

## Slide 8: STCW Training Options (5-day course)
https://www.dco.uscg.mil/nmc/training_assessments/ (Search for: APPROVED COURSES).
Florida https://adamsmarine.com/stcw-course/
New York https://www.agspecialtyservices.com/shop/new-york-united-states-coast-guard-national-maritime-center-approved-courses/uscg-nmc-stcw-approved-stcw/
Florida https://captainschoolkeywest.com/courses-offered/stcw/
Virginia https://www.chesapeakemarineinst.com/cmti-course/basic-training-stcw/
Washington http://compasscourses.com/basic-safety-training/
Rhode Island http://confidentcaptain.com/course/stcw-10/
Maine https://www.downeastmaritime.com/mariner-classes
California https://trlmi.com/courses/recreational-basic-training-course/
Florida https://www.mptusa.com/stcw-courses.cfm
Florida https://maritimesafetyacademy.com/bookings.html
Virginia http://mamatrains.com/product/1799-basic-training-formerly-known-as-bst/
Washington / Maryland https://mitags-pmi.org/courses/view/Basic_Training
Massachusetts https://www.nemaritime.com/safety.html
Massachusetts https://maritimetraining.northeastmaritime.com/basic-safety-training.html
Florida http://qualitymaritimetraining.com/courses/all-courses/stcw-basic-safety-training-stcw-code-2011-edition-approved/
S.Carolina https://www.rcmmaritime.com/basic-training
Florida https://www.resolveacademy.com/Training-Courses/Courses/Basic-Safety-Training-STCW
Louisiana https://safetyms.com/services/training/course-listing-basic-safety-training-bt-stcw-2010-entire-program/
Various https://www.seaschool.com/course/9
Florida https://www.star-center.com/courses/1uscg.html
N. Carolina https://www.worldwidemarinetraining.com/BSTCW.php

## Slide 9: PFS Facilitated Trainings
Firearms / Polarbear Training
Arctic Field Training (AFT)
Office365: MOSAiC_All>General>Information_for_Participants>US Team Coordination>PFS_Training_Participants.xlsx
These are open to all US participants, including those funded by different agencies.

## Slide 10: Firearm training
Currently, all classes are planned in Colorado
  1 day class
  Starts at 11am, and runs until 9:30pm
  Located in Ramah, Colorado
  5 classes: May 22, May 28, June 11, plus two others (dates, location TBD)
  Class size: minimum of 4, maximum of 8
  NSF will reimburse travel for participants traveling to CO
Class would cover all AWI requirements
  Polar Bear behavior
  Shooting on Sako Black Bear .308
  Written and scored quiz
  Practice night shooting with a flashlight
  Practical shooting exam to determine proficiency
Participants can also participate in Germany trainings. If interested, consult the MOSAiC Status Updates for dates
Classes in other US locations can be offered but it will take some time and planning. Contact Naomi (naomi@polarfield.com) if interested in proposing a location/date
We will provide a link to sign up for training
Sako Black Bear .308

## Slide 11: Arctic Field Training
1 day class
Runs from 9am to 5pm, the day following the firearms training
Class dates planned: May 23, 29 and June 12, other classes (dates and locations TBD). Lots of potential flexibility on timing and locations.
NSF will reimburse travel for participants traveling to the course
Mix of classroom and practical exercises - topics include (but not limited to)
  Sea ice: identifying cracks, measuring thickness, rescue, etc
  Cold injuries (hypothermia and frostbite)
  Cold weather clothing and personal gear
  Communications
  Knots
  Working around helicopters
  Common field injuries
  Risk Assessment
  Respectful Work Environment (Harassment)
Classes in other US locations can be offered - contact Naomi (naomi@polarfield.com) if interested in proposing a location/date
We will provide a link to sign up for training

## Slide 12: Russian Visas
No Official Word from AWI (as of 4 May 2019)
Tom Quinn-PFS: “If I were going on this project, I would have a visa”
PFS could set up a quasi-centralized process with a passport broker that they typically use

## Slide 13: Arctic Field Gear
Order Forms available: Status Update #6. Office365:MOSAiC_All>General>Information_for_Participants> MOSAiC Status Updates>MOSAiC_Clothing.pdf
Leg 1 order due 3 June 2019 to martina.kniemeyer-schulze@awi.de
FXR suit required for work on ice:
  https://www.fxrracing.com/snow/mens/monosuits/m-excursion-monosuit-19.html
  Includes detailed sizing chart

## Slide 14: General Info about Polarstern Expeditions
https://www.awi.de/en/about-us/logistics/information-for-expedition-participants.html
Note: Some policies are adapted for MOSAiC, so please be aware